A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Incident Planning & Setup (Epic 1)

Review Incident Requirements (USN1) 2

Configure Incident Form (USN2) 1

UI Policy Configuration (Epic 2)

Define UI Policy Condition (USN3) 3

Configure UI Policy Actions (USN4) 3

Verify Field Behavior (USN5) 3

Total Story Point in Sprint 1= 2+1+3+3+3=12

Sprint 2

Client Script & Validation (Epic 3)

Client Script Configuration (USN6) 2

Configure Execution Conditions (USN7) 2

Verify Validation Behavior (USN8) 2

User Feedback Validation (USN9) 4

Testing & Verification (Epic 4)

Test Incident Form Scenarios (USN10) 5

Documentation & Submission (Epic 5)

Prepare Project Documentation (USN11) 5

Total story Point in Sprint 2= 2+2+2+4+5+5=20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 12+20=32

No of Sprints= 2

Velocity =32/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.